Federated Multilingual

Question Answering

with Linguistic Diversity Preservation

and Privacy Enhancement

Comprehensive Project Planning Document

Final-Year Undergraduate Research Project  |  2025

# Table of Contents

Right-click the TOC and select "Update Field" to refresh page numbers.

1. Executive Summary	3

2. Project Objectives	4

3. Scope and Assumptions	5

4. Functional Requirements	6

5. Non-Functional Requirements	7

6. Hardware and Software Prerequisites	8

7. Required Background Knowledge	9

8. Technology Stack and Justification	10

9. Model Selection and Justification	11

10. Dataset Overview and Justification	13

11. System Architecture Overview	15

12. Detailed Phase-by-Phase Implementation Plan	16

13. Folder Structure and Project Organization	22

14. Git Workflow and Version Control Strategy	23

15. Federated Learning Workflow	24

16. Linguistic Diversity Preservation Strategy	25

17. Privacy Preservation Strategy	26

18. Evaluation Metrics and Experimental Setup	27

19. Communication Cost Analysis	28

20. Expected Results and Hypotheses	29

21. Risks, Challenges, and Mitigation Strategies	30

22. Project Timeline and Milestones	31

23. Testing and Validation Strategy	32

24. Documentation Strategy	33

25. Final Deliverables	34

26. Possible Future Enhancements	35

27. Conclusion	36

# 1. Executive Summary

This document presents a comprehensive project plan for developing a Federated Multilingual Question Answering (QA) system that learns from geographically distributed clients while preserving linguistic diversity and user privacy. The project is designed as a final-year undergraduate research endeavor, combining cutting-edge techniques in federated learning, differential privacy, and multilingual natural language processing.

The core idea is simple yet powerful: instead of collecting all multilingual QA data into a central server (which raises privacy concerns and may disadvantage low-resource languages), we train a shared model across multiple simulated clients, each holding data for a specific language. Through federated aggregation, the global model learns from all languages without any raw data ever leaving its source device.

The system uses XLM-RoBERTa-base as the pretrained multilingual encoder, fine-tuned on MLQA for cross-lingual question answering, XNLI for natural language inference, and XTREME benchmark tasks for comprehensive multilingual evaluation. The Flower framework orchestrates federated training, while Opacus provides differential privacy guarantees.

Key deliverables include: (a) a working federated multilingual QA pipeline, (b) comparative analysis of centralized versus federated performance, (c) per-language evaluation showing how well each language is served, (d) privacy-utility trade-off analysis, and (e) a complete research report suitable for academic submission.

# 2. Project Objectives

## 2.1 Primary Objectives

• Develop a functional federated learning pipeline for multilingual QA using Flower and PyTorch.

• Fine-tune XLM-RoBERTa-base on MLQA, XNLI, and XTREME benchmark datasets.

• Implement and evaluate differential privacy mechanisms using Opacus.

• Analyze linguistic diversity preservation across five languages: English, Hindi, French, Spanish, and German.

• Demonstrate feasibility on a single laptop with consumer-grade GPU (RTX 3070 Mobile).

## 2.2 Secondary Objectives

• Compare centralized baseline performance against federated aggregation (FedAvg).

• Investigate the impact of non-IID language distributions on model convergence.

• Quantify communication costs in federated training rounds.

• Document privacy budgets and their effect on model utility.

• Produce reproducible experimental results with complete version control.

## 2.3 Learning Objectives

• Gain practical experience with federated learning concepts: client-server architecture, aggregation strategies, and non-IID challenges.

• Understand differential privacy: epsilon budgets, gradient clipping, noise addition, and privacy accounting.

• Master the Hugging Face ecosystem: Transformers, Datasets, Evaluate, and Trainer APIs.

• Learn to design and execute controlled NLP experiments with proper evaluation protocols.

# 3. Scope and Assumptions

## 3.1 In Scope

• Fine-tuning (not training from scratch) XLM-RoBERTa-base on downstream tasks.

• Five simulated clients representing English, Hindi, French, Spanish, and German.

• Centralized baseline training for comparison.

• Federated training with FedAvg aggregation.

• Differential privacy integration via per-sample gradient clipping and Gaussian noise.

• Per-language and aggregated evaluation on MLQA, XNLI, and XTREME tasks.

• Communication cost measurement and analysis.

• Complete documentation and reproducible codebase.

## 3.2 Out of Scope

• Training language models from scratch.

• Deployment to real edge devices or mobile phones.

• Federated learning with more than 5 clients (though the architecture should scale).

• Secure aggregation protocols (SecAgg) or encrypted communication.

• Real-time model serving or production API deployment.

• Comparison with LLaMA, GPT, or other large language model approaches.

## 3.3 Key Assumptions

• The Hugging Face datasets (MLQA, XNLI, XTREME) are accessible and remain stable during the project period.

• The RTX 3070 Laptop GPU with 8GB VRAM is sufficient for fine-tuning XLM-RoBERTa-base with appropriate batch sizes.

• Flower framework is compatible with Hugging Face Transformers and Opacus (verified in Phase 1).

• The student has stable internet connectivity for downloading models and datasets.

• All experiments can complete within the allocated project timeline (approximately 12-14 weeks).

# 4. Functional Requirements

Functional requirements define what the system must do. Each requirement is traceable to a specific project phase.

## 4.1 Data Loading and Preprocessing

• FR-DATA-01: The system must load MLQA dataset for all five supported languages from Hugging Face Datasets.

• FR-DATA-02: The system must load XNLI dataset and map language-specific subsets correctly.

• FR-DATA-03: The system must load relevant XTREME benchmark tasks (XQuAD, PAWS-X).

• FR-DATA-04: The system must partition data into non-overlapping client subsets by language.

• FR-DATA-05: The system must apply consistent tokenization using XLM-RoBERTa tokenizer.

## 4.2 Model and Training

• FR-MODEL-01: The system must initialize XLM-RoBERTa-base from Hugging Face Hub.

• FR-MODEL-02: The system must support task-specific heads: QA span extraction, NLI classification.

• FR-MODEL-03: The system must implement centralized training as a baseline.

• FR-MODEL-04: The system must implement federated training using Flower with configurable number of rounds.

• FR-MODEL-05: The system must support differential privacy training with configurable epsilon and max_grad_norm.

## 4.3 Evaluation and Analysis

• FR-EVAL-01: The system must compute Exact Match (EM) and F1 scores for QA tasks.

• FR-EVAL-02: The system must compute accuracy for XNLI classification.

• FR-EVAL-03: The system must report per-language metrics separately.

• FR-EVAL-04: The system must compare centralized vs. federated vs. privacy-aware results.

• FR-EVAL-05: The system must measure and report communication costs (bytes per round).

# 5. Non-Functional Requirements

## 5.1 Performance

• NFR-PERF-01: Single training round must complete within 10 minutes on RTX 3070 Laptop GPU.

• NFR-PERF-02: Full federated training (50 rounds) must complete within 12 hours.

• NFR-PERF-03: Model checkpoint size must not exceed 1.2 GB (XLM-RoBERTa-base FP32).

## 5.2 Resource Constraints

• NFR-RES-01: GPU VRAM usage must not exceed 8 GB during training.

• NFR-RES-02: System RAM usage must remain below 28 GB (leaving headroom for OS).

• NFR-RES-03: Storage footprint for all checkpoints and data must stay under 50 GB.

## 5.3 Reproducibility

• NFR-REP-01: All experiments must use fixed random seeds for reproducibility.

• NFR-REP-02: Hyperparameters must be logged for every experimental run.

• NFR-REP-03: Code must run on a fresh Python 3.10 venv without Conda or Docker.

## 5.4 Code Quality

• NFR-QUAL-01: All Python code must follow PEP 8 style guidelines.

• NFR-QUAL-02: All major functions must have docstrings.

• NFR-QUAL-03: Git commit history must be clean with descriptive messages.

# 6. Hardware and Software Prerequisites

## 6.1 Hardware Specifications

The project is designed and optimized for the following hardware configuration:

| Component | Specification |
| --- | --- |
| CPU | AMD Ryzen 7 5800H (8 cores, 16 threads) |
| GPU | NVIDIA RTX 3070 Laptop GPU (8 GB GDDR6 VRAM) |
| RAM | 32 GB DDR4-3200 |
| Storage | 1.5 TB NVMe SSD |
| Display | 1920x1080 or higher recommended |

## 6.2 Software Stack

| Category | Tool / Library | Version |
| --- | --- | --- |
| IDE | Visual Studio Code | Latest stable |
| Python | Python | 3.10.x |
| Environment | Python venv | Built-in |
| Version Control | Git + GitHub | Latest stable |
| Deep Learning | PyTorch (CUDA) | 2.0+ |
| Model Library | Hugging Face Transformers | 4.30+ |
| Dataset Library | Hugging Face Datasets | 2.14+ |
| FL Framework | Flower (flwr) | 1.5+ |
| Privacy | Opacus | 1.4+ |
| Evaluation | Hugging Face Evaluate | 0.4+ |
| Analysis | Pandas | 2.0+ |
| Visualization | Matplotlib | 3.7+ |
| ML Utilities | Scikit-learn | 1.3+ |

## 6.3 CUDA Setup

Install CUDA Toolkit 11.8 or 12.1 compatible with PyTorch 2.0+. Verify GPU availability:

$ python -c "import torch; print(torch.cuda.is_available())"
$ python -c "import torch; print(torch.cuda.get_device_name(0))"

# 7. Required Background Knowledge

This section outlines the knowledge expected before starting the project, along with recommended learning resources for unfamiliar topics.

## 7.1 Prerequisite Knowledge (Expected)

• Python programming: functions, classes, file I/O, list/dict comprehensions.

• Basic machine learning: train/test splits, loss functions, gradient descent, overfitting.

• Transformers: attention mechanism, encoder architecture, tokenization, fine-tuning concept.

• Git: cloning, branching, committing, pushing to GitHub.

## 7.2 New Concepts to Learn

• Federated Learning: Understand that instead of centralizing data, we distribute training. Each client trains locally, sends only model updates (not data) to a central server, which aggregates updates and sends back an improved global model.

• Non-IID Data: In standard ML, training data is assumed to be independent and identically distributed. In federated learning, each client's data comes from a different distribution (e.g., different languages), which complicates convergence.

• Differential Privacy: A mathematical framework that quantifies privacy guarantees. By adding carefully calibrated noise to gradients, we ensure that the presence or absence of any single training example does not significantly affect the model.

• Privacy Budget (Epsilon): A parameter that controls the privacy-utility trade-off. Lower epsilon = stronger privacy but potentially worse model performance.

## 7.3 Recommended Pre-Reading

• McMahan et al. (2017): "Communication-Efficient Learning of Deep Networks from Decentralized Data" (FedAvg paper).

• Dwork & Roth (2014): "The Algorithmic Foundations of Differential Privacy" (Chapters 1-3).

• Conneau et al. (2020): "Unsupervised Cross-lingual Representation Learning at Scale" (XLM-R paper).

• Hugging Face documentation: Transformers fine-tuning tutorial and Datasets guide.

# 8. Technology Stack and Justification

Every tool in the stack was selected for a specific purpose. This section explains why each technology was chosen over alternatives.

## 8.1 PyTorch over TensorFlow

PyTorch is chosen for its dynamic computation graph, which makes debugging significantly easier for beginners. The Hugging Face ecosystem has first-class PyTorch support, and Opacus (our privacy library) only supports PyTorch. TensorFlow Federated is explicitly excluded per project constraints.

## 8.2 Hugging Face Transformers

The de facto standard for pretrained NLP models. Provides easy access to XLM-RoBERTa with a unified API for tokenization, model initialization, training (Trainer), and saving. The model hub eliminates the need to manually download weights.

## 8.3 Flower (flwr) over TensorFlow Federated

Flower is framework-agnostic, supporting PyTorch, TensorFlow, JAX, and others. It is designed for research and prototyping, with a clean API that does not hide implementation details. TensorFlow Federated is excluded as it requires TensorFlow and is less flexible for custom research.

## 8.4 Opacus for Differential Privacy

Opacus is the standard PyTorch library for differential privacy. It provides efficient per-sample gradient computation, privacy accounting (RDP), and seamless integration with PyTorch optimizers. It is actively maintained by the Meta AI team.

## 8.5 Python venv over Conda/Docker

Python's built-in venv is sufficient for this project and adheres to the software constraints. It creates lightweight virtual environments without the overhead of Conda's package management or Docker's containerization. All dependencies are available via pip.

## 8.6 Excluded Technologies (and Why)

| Technology | Reason for Exclusion |
| --- | --- |
| TensorFlow Federated | Requires TensorFlow; less flexible than Flower |
| LangChain | Overkill for fine-tuning; designed for LLM applications, not research |
| Conda/Miniconda | Explicitly excluded per constraints; venv is sufficient |
| Docker | Explicitly excluded per constraints; adds unnecessary complexity |
| LLaMA-based models | Explicitly excluded; too large for RTX 3070 (8GB VRAM) |

# 9. Model Selection and Justification

## 9.1 Selected Model: XLM-RoBERTa-base

XLM-RoBERTa (Cross-lingual Language Model RoBERTa) is a transformer-based masked language model pretrained on 2.5 terabytes of filtered CommonCrawl data across 100 languages. The base variant has 270M parameters, making it the largest model that can be fine-tuned within 8GB VRAM constraints.

## 9.2 Why XLM-RoBERTa-base?

• Multilingual by design: Jointly pretrained on 100 languages, enabling zero-shot cross-lingual transfer.

• Proven QA performance: Strong results on MLQA, XQuAD, and XNLI benchmarks without language-specific modifications.

• VRAM feasible: Base variant fits comfortably in 8GB VRAM with gradient checkpointing and moderate batch sizes.

• Hugging Face native: Seamless integration with Transformers, Datasets, and Trainer APIs.

• Fine-tuning efficient: Adapter-friendly architecture supports parameter-efficient fine-tuning if needed.

## 9.3 Limitations of XLM-RoBERTa-base

• Capacity ceiling: 270M parameters may underperform on complex reasoning compared to larger models (but larger models exceed VRAM).

• Low-resource language gap: Performance on Hindi may lag behind high-resource languages (English, French, German).

• Tokenization bias: SentencePiece tokenizer may segment non-Latin scripts (Hindi) into more subwords, increasing sequence length.

• No generative capability: RoBERTa is encoder-only; it extracts answers from context but cannot generate free-text responses.

## 9.4 Why Not mBERT?

mBERT (multilingual BERT) was the first multilingual transformer but is outperformed by XLM-R on almost all cross-lingual benchmarks. XLM-R uses more training data, larger vocabulary (250k vs. 110k tokens), and the RoBERTa training recipe. For a final-year project, using the stronger baseline improves result quality.

## 9.5 Why Not mT5?

mT5 is an encoder-decoder model designed for generation tasks (translation, summarization). While it can handle QA, its sequence-to-sequence approach is less direct for extractive QA than XLM-R's span extraction. mT5-base also has 580M parameters, exceeding comfortable VRAM limits for fine-tuning on an RTX 3070.

## 9.6 Why Not Multilingual LLaMA?

Multilingual LLaMA variants (7B+ parameters) are explicitly excluded per project constraints. Even quantized, they require significant VRAM and are designed for generative tasks rather than extractive QA. The project focuses on fine-tuning, not prompting large models.

# 10. Dataset Overview and Justification

Three benchmark datasets form the backbone of this project. Each serves a distinct purpose and together they provide comprehensive multilingual evaluation.

## 10.1 MLQA (Multilingual Question Answering)

MLQA is a benchmark dataset for evaluating cross-lingual question answering performance. It contains over 12,000 QA instances in 7 languages, with questions and contexts aligned across languages to enable cross-lingual evaluation.

### Why MLQA is Needed

• Primary QA evaluation: MLQA is the standard benchmark for multilingual extractive QA.

• Cross-lingual transfer: Questions in one language can be answered using contexts in another, enabling zero-shot transfer evaluation.

• All five project languages: English, Hindi, French, Spanish, and German are all included in MLQA.

• Aligned structure: Parallel QA pairs across languages enable direct comparison of per-language performance.

## 10.2 XNLI (Cross-lingual Natural Language Inference)

XNLI extends the MultiNLI dataset to 15 languages. Each example consists of a premise and hypothesis, with the task of determining if the hypothesis entails, contradicts, or is neutral to the premise.

### Why XNLI is Mandatory

• Required by project specification: XNLI must be incorporated as a mandatory benchmark.

• NLI improves representations: Training on NLI teaches the model deep semantic understanding beyond surface patterns.

• Sentence-level reasoning: Unlike QA (which is passage-level), NLI tests the model's ability to understand relationships between individual sentences.

• Cross-lingual alignment: XNLI's parallel structure helps align representations across languages in the shared embedding space.

## 10.3 XTREME (Cross-lingual TRansfer Evaluation of Multilingual Encoders)

XTREME is a benchmark comprising 9 tasks across 40 languages, designed to evaluate cross-lingual generalization.

### Relevant XTREME Tasks

• XQuAD: Cross-lingual QA (similar to MLQA but with different question distribution).

• PAWS-X: Paraphrase identification across languages (tests fine-grained semantic understanding).

• NER: Named entity recognition (structural understanding).

• XNLI: Already covered separately (see above).

### How XTREME Complements the Project

• Broad coverage: Tests beyond QA and NLI, ensuring the model develops general multilingual capabilities.

• Standardized leaderboard: Results can be compared against published baselines.

• Generalization test: Performance on XTREME tasks indicates how well the federated model generalizes across task types.

## 10.4 Dataset Interaction Summary

MLQA serves as the primary QA task, XNLI provides sentence-level semantic understanding (mandatory requirement), and XTREME offers complementary tasks for comprehensive evaluation. During federated training, each client trains on its language-specific subsets from all three datasets. The global model must balance performance across all tasks and languages simultaneously.

# 11. System Architecture Overview

The system follows a client-server architecture with three experimental pipelines:

## 11.1 Architecture Components

+------------------+       +------------------+       +------------------+
|  Centralized     |       |  Federated       |       |  Privacy-Aware   |
|  Baseline        |       |  (FedAvg)        |       |  (DP + FedAvg)   |
+------------------+       +------------------+       +------------------+
         |                           |                           |         
         +---------------------------+---------------------------+         
                                     |                                   
                        +------------+------------+                      
                        |      Flower Server      |                      
                        |  (Aggregation Logic)    |                      
                        +------------+------------+                      
                                     |                                   
            +------------------------+------------------------+          
            |                        |                        |          
     +------+------+         +------+------+         +------+------+     
     | Client 1    |         | Client 2    |         | Client 3    |     
     | (English)   |         | (Hindi)     |         | (French)    |     
     +------+------+         +------+------+         +------+------+     
     | Client 4    |         | Client 5    |                            
     | (Spanish)   |         | (German)    |                            
     +-------------+         +-------------+

## 11.2 Data Flow

• 1. Data remains on each client (language-specific subsets of MLQA, XNLI, XTREME).

• 2. Server initializes the global XLM-R model and sends it to all clients.

• 3. Each client performs local training for E epochs on its data.

• 4. Clients send only model weight updates (gradients) to the server.

• 5. Server aggregates updates using FedAvg and distributes the new global model.

• 6. Process repeats for R communication rounds.

## 11.3 Privacy Flow (Privacy-Aware Pipeline)

• 1. Per-sample gradients are computed (not averaged across batch).

• 2. Gradients are clipped to a maximum L2 norm (max_grad_norm).

• 3. Calibrated Gaussian noise is added to clipped gradients.

• 4. Privacy accountant (RDP) tracks cumulative privacy budget (epsilon).

• 5. Noisy updates are aggregated via FedAvg as before.

# 12. Detailed Phase-by-Phase Implementation Plan

The project is organized into 20 phases, progressing from environment setup through experimentation to final reporting. Each phase builds on previous outputs.

## Phase 1: Environment Setup and Project Initialization

| Item | Details |
| --- | --- |
| Objective | Create a reproducible Python environment and project structure |
| Inputs | Hardware specifications, software constraints |
| Outputs | Virtual environment, installed dependencies, working project skeleton |
| Libraries | venv, pip |
| Software | VS Code, Git, Python 3.10 |
| Steps | 1. Create project directory and Git repository 2. Create Python venv 3. Install PyTorch with CUDA 4. Install Hugging Face libraries 5. Install Flower, Opacus, evaluation libraries 6. Verify GPU availability 7. Create initial folder structure |
| Artifacts | requirements.txt, README.md, .gitignore |
| Effort | 4-6 hours |
| Git Checkpoints | 'init: project scaffold', 'setup: install all dependencies', 'verify: GPU and imports working' |

## Phase 2: Model Selection and Verification

| Item | Details |
| --- | --- |
| Objective | Confirm XLM-RoBERTa-base loads correctly and fits in VRAM |
| Inputs | Hugging Face Hub access, GPU availability |
| Outputs | Working model loader, VRAM usage baseline |
| Libraries | transformers, torch |
| Software | VS Code |
| Steps | 1. Load xlm-roberta-base from Hugging Face 2. Load tokenizer and verify vocabulary 3. Run forward pass with dummy input 4. Measure VRAM usage 5. Document findings |
| Artifacts | src/model_loader.py, notes/vram_baseline.txt |
| Effort | 3-4 hours |
| Git Checkpoints | 'feat: add model loader with VRAM check' |

## Phase 3: Dataset Preparation

| Item | Details |
| --- | --- |
| Objective | Download and inspect all required datasets |
| Inputs | Dataset names from Hugging Face Hub |
| Outputs | Downloaded datasets, inspection reports |
| Libraries | datasets, pandas |
| Software | VS Code |
| Steps | 1. Load MLQA dataset for all 5 languages 2. Load XNLI dataset 3. Load XTREME benchmark tasks (XQuAD, PAWS-X) 4. Inspect dataset structure, sizes, and sample entries 5. Document language coverage and splits |
| Artifacts | src/data_loader.py, data/inspection_report.md |
| Effort | 4-6 hours |
| Git Checkpoints | 'feat: add dataset loader for MLQA, XNLI, XTREME' |

## Phase 4: Data Preprocessing and Client Partitioning

| Item | Details |
| --- | --- |
| Objective | Tokenize datasets and partition by language for 5 clients |
| Inputs | Raw datasets from Phase 3 |
| Outputs | Preprocessed, tokenized, client-partitioned datasets |
| Libraries | transformers, datasets |
| Software | VS Code |
| Steps | 1. Implement tokenization function using XLM-R tokenizer 2. Create language-to-client mapping 3. Partition MLQA, XNLI by language 4. Save preprocessed datasets to disk 5. Verify no data leakage between clients |
| Artifacts | src/preprocess.py, data/preprocessed/ directory |
| Effort | 6-8 hours |
| Git Checkpoints | 'feat: implement tokenization and client partitioning', 'fix: verify no data leakage between clients' |

## Phase 5: Centralized Baseline Training

| Item | Details |
| --- | --- |
| Objective | Train a centralized model as performance baseline |
| Inputs | Preprocessed datasets from Phase 4 |
| Outputs | Trained centralized model, training logs |
| Libraries | transformers, torch |
| Software | VS Code |
| Steps | 1. Implement task-specific heads (QA, NLI) 2. Configure TrainingArguments 3. Train on combined multilingual data 4. Save checkpoints and training logs 5. Document hyperparameters used |
| Artifacts | src/centralized_train.py, checkpoints/centralized/ |
| Effort | 8-12 hours (includes training time) |
| Git Checkpoints | 'feat: centralized training pipeline', 'config: training hyperparameters' |

## Phase 6: Baseline Evaluation

| Item | Details |
| --- | --- |
| Objective | Evaluate centralized model on all tasks and languages |
| Inputs | Trained centralized model from Phase 5 |
| Outputs | Baseline metrics table, per-language breakdown |
| Libraries | evaluate, pandas, matplotlib |
| Software | VS Code |
| Steps | 1. Implement evaluation loop for QA (EM, F1) 2. Implement evaluation for XNLI (accuracy) 3. Run per-language evaluation 4. Generate metrics tables and plots 5. Save results to CSV/JSON |
| Artifacts | src/evaluate.py, results/centralized_metrics.json |
| Effort | 6-8 hours |
| Git Checkpoints | 'feat: comprehensive evaluation pipeline', 'results: centralized baseline metrics' |

## Phase 7: Flower Framework Setup

| Item | Details |
| --- | --- |
| Objective | Integrate Flower and create server configuration |
| Inputs | Working training pipeline from Phase 5 |
| Outputs | Flower server, client interface, configuration |
| Libraries | flwr |
| Software | VS Code |
| Steps | 1. Study Flower's PyTorch quickstart example 2. Implement Flower server with FedAvg strategy 3. Define client interface (fit, evaluate methods) 4. Configure server parameters (rounds, clients per round) 5. Test server-client communication locally |
| Artifacts | src/fl_server.py, src/fl_client.py, src/fl_config.yaml |
| Effort | 6-8 hours |
| Git Checkpoints | 'feat: integrate Flower server and client' |

## Phase 8: Client Simulation

| Item | Details |
| --- | --- |
| Details | Simulate 5 clients with language-specific data partitions |
| Inputs | Preprocessed client data from Phase 4, Flower setup from Phase 7 |
| Outputs | Working client simulation with correct data loading |
| Libraries | flwr, torch |
| Software | VS Code |
| Steps | 1. Create 5 client instances (English, Hindi, French, Spanish, German) 2. Each client loads only its language data 3. Implement local training in client's fit() method 4. Implement local evaluation in client's evaluate() method 5. Verify clients train independently without data sharing |
| Artifacts | src/client_simulation.py |
| Effort | 6-8 hours |
| Git Checkpoints | 'feat: 5-client simulation with language partitioning' |

## Phase 9: FedAvg Implementation

| Item | Details |
| --- | --- |
| Objective | Implement and verify FedAvg aggregation |
| Inputs | Flower server from Phase 7, clients from Phase 8 |
| Outputs | Working FedAvg aggregation, saved global checkpoints |
| Libraries | flwr |
| Software | VS Code |
| Steps | 1. Configure FedAvg strategy parameters 2. Implement custom aggregation if needed 3. Run short test round (2-3 rounds) 4. Verify global model improves over rounds 5. Save global model after each round |
| Artifacts | src/strategies/fedavg_custom.py |
| Effort | 4-6 hours |
| Git Checkpoints | 'feat: custom FedAvg strategy implementation' |

## Phase 10: Federated Training

| Item | Details |
| --- | --- |
| Objective | Run full federated training for configured rounds |
| Inputs | Complete FL pipeline from Phases 7-9 |
| Outputs | Trained global model, round-by-round metrics |
| Libraries | flwr, torch |
| Software | VS Code |
| Steps | 1. Configure training: 50 rounds, 5 local epochs, batch size 8 2. Run full federated training 3. Log metrics per round (loss, accuracy) 4. Save global checkpoints every 10 rounds 5. Monitor for convergence issues |
| Artifacts | checkpoints/federated/, logs/federated_training.log |
| Effort | 12-16 hours (includes overnight training) |
| Git Checkpoints | 'run: federated training 50 rounds', 'results: federated training logs' |

## Phase 11: Federated Evaluation

| Item | Details |
| --- | --- |
| Objective | Evaluate the federated model using Phase 6 evaluation pipeline |
| Inputs | Trained federated model from Phase 10 |
| Outputs | Federated model metrics, comparison with baseline |
| Libraries | evaluate, pandas, matplotlib |
| Software | VS Code |
| Steps | 1. Load best federated checkpoint 2. Run evaluation on all languages 3. Compare federated vs. centralized results 4. Identify languages that improved or degraded 5. Generate comparison plots |
| Artifacts | results/federated_metrics.json, results/comparison_table.csv |
| Effort | 4-6 hours |
| Git Checkpoints | 'results: federated evaluation and comparison' |

## Phase 12: Per-Language Analysis

| Item | Details |
| --- | --- |
| Objective | Analyze performance distribution across languages |
| Inputs | Per-language metrics from Phase 11 |
| Outputs | Language fairness report, disparity metrics |
| Libraries | pandas, matplotlib, numpy |
| Software | VS Code |
| Steps | 1. Extract per-language EM, F1, accuracy scores 2. Compute performance disparity (max - min across languages) 3. Analyze correlation between language resources and performance 4. Create visualizations: bar charts, heatmaps 5. Document findings on language equity |
| Artifacts | src/per_language_analysis.py, results/language_fairness_report.md |
| Effort | 6-8 hours |
| Git Checkpoints | 'analysis: per-language performance disparity' |

## Phase 13: Diversity-Preserving Methods

| Item | Details |
| --- | --- |
| Objective | Implement techniques to preserve linguistic diversity |
| Inputs | Federated pipeline from Phase 10, analysis from Phase 12 |
| Outputs | Diversity-aware training configuration |
| Libraries | flwr, numpy |
| Software | VS Code |
| Steps | 1. Implement weighted FedAvg based on language sample counts 2. Add gradient regularization to prevent English-centric bias 3. Experiment with different client sampling strategies 4. Run ablation study comparing methods 5. Document which methods improve low-resource language performance |
| Artifacts | src/strategies/diversity_aware.py, results/ablation_study.csv |
| Effort | 10-14 hours |
| Git Checkpoints | 'feat: diversity-preserving aggregation strategies', 'experiments: ablation study results' |

## Phase 14: Diversity Evaluation

| Item | Details |
| --- | --- |
| Objective | Measure effectiveness of diversity-preserving methods |
| Inputs | Diversity-aware model from Phase 13 |
| Outputs | Diversity metrics, before/after comparison |
| Libraries | pandas, matplotlib, scipy |
| Software | VS Code |
| Steps | 1. Compute linguistic diversity score (entropy-based) 2. Measure standard deviation of per-language F1 scores 3. Compare standard FedAvg vs. diversity-aware FedAvg 4. Statistical significance testing (t-test) 5. Generate diversity report |
| Artifacts | results/diversity_metrics.json, results/diversity_comparison.png |
| Effort | 6-8 hours |
| Git Checkpoints | 'analysis: diversity preservation evaluation' |

## Phase 15: Differential Privacy Integration

| Item | Details |
| --- | --- |
| Objective | Integrate Opacus for differential privacy training |
| Inputs | Federated client training code from Phase 8 |
| Outputs | DP-enabled client training with privacy accounting |
| Libraries | opacus, torch |
| Software | VS Code |
| Steps | 1. Study Opacus documentation and tutorials 2. Wrap client optimizer with PrivacyEngine 3. Configure noise multiplier and max_grad_norm 4. Implement RDP privacy accountant 5. Verify per-sample gradients work with XLM-R architecture |
| Artifacts | src/dp_client.py, src/privacy_accountant.py |
| Effort | 8-10 hours |
| Git Checkpoints | 'feat: integrate Opacus differential privacy' |

## Phase 16: Privacy-Aware Training

| Item | Details |
| --- | --- |
| Objective | Run federated training with differential privacy enabled |
| Inputs | DP integration from Phase 15, federated pipeline from Phase 10 |
| Outputs | Privacy-aware trained model, privacy budget logs |
| Libraries | flwr, opacus, torch |
| Software | VS Code |
| Steps | 1. Configure epsilon budget (target: 1.0, 3.0, 8.0) 2. Run privacy-aware federated training 3. Log privacy budget consumption per round 4. Save checkpoints at different epsilon levels 5. Verify privacy guarantees via accountant |
| Artifacts | checkpoints/privacy/, logs/privacy_budget.csv |
| Effort | 12-16 hours (training time) |
| Git Checkpoints | 'run: privacy-aware training epsilon=3.0', 'results: privacy budget logs' |

## Phase 17: Privacy-Utility Trade-off Analysis

| Item | Details |
| --- | --- |
| Objective | Analyze the relationship between privacy budget and model performance |
| Inputs | Privacy-aware checkpoints from Phase 16, evaluation pipeline |
| Outputs | Privacy-utility trade-off curves |
| Libraries | pandas, matplotlib |
| Software | VS Code |
| Steps | 1. Evaluate models at epsilon = 1.0, 3.0, 8.0, infinity (no DP) 2. Plot epsilon vs. F1 score for each language 3. Identify epsilon sweet spot for each language 4. Analyze which languages are most affected by noise 5. Document recommendations |
| Artifacts | results/privacy_utility_tradeoff.png, results/privacy_analysis.md |
| Effort | 6-8 hours |
| Git Checkpoints | 'analysis: privacy-utility trade-off curves' |

## Phase 18: Communication Cost Analysis

| Item | Details |
| --- | --- |
| Objective | Measure and analyze communication overhead in federated training |
| Inputs | Federated training logs from Phases 10 and 16 |
| Outputs | Communication cost report, bandwidth analysis |
| Libraries | numpy, matplotlib |
| Software | VS Code |
| Steps | 1. Measure model update size (MB) per round 2. Calculate total communication per client 3. Compare standard vs. privacy-aware (noise doesn't change size) 4. Plot communication cost vs. accuracy convergence 5. Estimate real-world bandwidth requirements |
| Artifacts | src/communication_analysis.py, results/communication_cost_report.md |
| Effort | 4-6 hours |
| Git Checkpoints | 'analysis: communication cost evaluation' |

## Phase 19: Final Comparative Analysis

| Item | Details |
| --- | --- |
| Objective | Synthesize all experimental results into comprehensive comparison |
| Inputs | All results from Phases 6, 11, 14, 17, 18 |
| Outputs | Final comparison report with statistical analysis |
| Libraries | pandas, scipy, matplotlib |
| Software | VS Code |
| Steps | 1. Compile all metrics into unified DataFrame 2. Perform statistical significance tests 3. Create comprehensive comparison tables 4. Generate publication-quality figures 5. Write findings narrative |
| Artifacts | results/final_comparison.md, results/all_experiments.csv |
| Effort | 8-10 hours |
| Git Checkpoints | 'results: final comparative analysis', 'figures: publication-quality plots' |

## Phase 20: Documentation and Final Reporting

| Item | Details |
| --- | --- |
| Objective | Produce complete project documentation and final report |
| Inputs | All experimental results, code, and notes |
| Outputs | Final report, README, presentation materials |
| Libraries | None (writing phase) |
| Software | VS Code, Git |
| Steps | 1. Write final project report (LaTeX/Markdown) 2. Create README with setup and reproduction instructions 3. Prepare presentation slides 4. Tag final release on GitHub 5. Archive all results and checkpoints |
| Artifacts | report/final_report.pdf, README.md, presentation/ |
| Effort | 16-20 hours |
| Git Checkpoints | 'docs: final report draft', 'docs: complete README', 'release: v1.0 final' |

# 13. Folder Structure and Project Organization

The project follows a modular structure with approximately 18 Python files, each with a clear responsibility.

federated-multilingual-qa/
├── README.md                          # Project overview and setup instructions
├── requirements.txt                   # Python dependencies
├── .gitignore                         # Git ignore patterns
├── config/
│   ├── model_config.yaml              # Model hyperparameters
│   ├── fl_config.yaml                 # Federated learning settings
│   └── dp_config.yaml                 # Differential privacy parameters
├── src/
│   ├── __init__.py
│   ├── model_loader.py                # XLM-R initialization and task heads
│   ├── data_loader.py                 # Dataset downloading and inspection
│   ├── preprocess.py                  # Tokenization and client partitioning
│   ├── centralized_train.py           # Baseline centralized training
│   ├── evaluate.py                    # Evaluation metrics computation
│   ├── fl_server.py                   # Flower server setup
│   ├── fl_client.py                   # Flower client interface
│   ├── client_simulation.py           # 5-client simulation runner
│   ├── dp_client.py                   # Differential privacy client wrapper
│   ├── privacy_accountant.py          # RDP privacy budget tracking
│   ├── per_language_analysis.py       # Language fairness analysis
│   ├── communication_analysis.py      # Communication cost measurement
│   └── strategies/
│       ├── __init__.py
│       ├── fedavg_custom.py           # Custom FedAvg implementation
│       └── diversity_aware.py         # Diversity-preserving aggregation
├── data/                              # Downloaded and preprocessed data
├── checkpoints/                       # Saved model weights
│   ├── centralized/
│   ├── federated/
│   └── privacy/
├── results/                           # Evaluation outputs and plots
├── logs/                              # Training and experiment logs
├── report/                            # Final project report
└── presentation/                      # Presentation slides

## 13.1 File Interaction Diagram

data_loader.py  -->  preprocess.py  -->  centralized_train.py
                                           |
                                           v
model_loader.py <-------> evaluate.py <----+
     |                                        
     +-----> fl_client.py                     
              |       ^                       
              v       |                       
         dp_client.py |                       
              |       |                       
              v       |                       
         fl_server.py |                       
              |       |                       
              v       |                       
    strategies/*.py --+                       
              |                               
              +-------> per_language_analysis.py
              +-------> communication_analysis.py

# 14. Git Workflow and Version Control Strategy

## 14.1 Repository Setup

$ git init
$ git remote add origin https://github.com/<username>/federated-multilingual-qa.git
$ echo 'venv/' > .gitignore
$ echo '__pycache__/' >> .gitignore
$ echo 'checkpoints/' >> .gitignore
$ echo 'data/raw/' >> .gitignore
$ git add .
$ git commit -m 'init: project scaffold with README and .gitignore'

## 14.2 Branching Strategy

| Branch | Purpose |
| --- | --- |
| main | Production-ready code, stable releases only |
| develop | Integration branch for features |
| feature/centralized | Centralized baseline implementation |
| feature/federated | Flower federated learning integration |
| feature/privacy | Differential privacy with Opacus |
| feature/analysis | Evaluation and analysis scripts |
| experiments/baseline | Running centralized experiments |
| experiments/fl-rounds | Running federated training rounds |

## 14.3 Recommended Commit Messages

• 'feat: add dataset loader for MLQA and XNLI' — New functionality.

• 'fix: resolve token padding issue in QA preprocessing' — Bug fix.

• 'config: set learning rate to 2e-5, batch size 8' — Configuration change.

• 'results: centralized baseline F1=72.3' — Experimental results.

• 'refactor: extract common training loop' — Code restructuring.

• 'docs: add evaluation metrics explanation' — Documentation.

## 14.4 Experimental Checkpoints

Create Git tags for significant experimental milestones:

$ git tag -a v0.1-baseline -m 'Centralized baseline complete'
$ git tag -a v0.5-federated -m 'Federated training without DP'
$ git tag -a v0.9-diversity -m 'Diversity-aware aggregation'
$ git tag -a v1.0-final -m 'Final project release with all experiments'

## 14.5 GitHub Publication

• Push all branches and tags: git push origin --all && git push origin --tags

• Create GitHub Releases for v1.0-final with description.

• Upload key result plots as release assets.

• Enable GitHub Issues for tracking bugs and questions.

# 15. Federated Learning Workflow

This section provides a conceptual walkthrough of the federated training loop, assuming no prior knowledge of federated learning.

## 15.1 What is Federated Learning?

Traditional machine learning collects all training data into one central location. Federated Learning (FL) inverts this: the data stays where it is, and the model travels to the data. Each client trains the model locally on its own data, then sends only the model updates (weight changes) back to a central server. The server aggregates these updates to improve a shared global model.

## 15.2 The FedAvg Algorithm

Federated Averaging (FedAvg) is the most widely used FL algorithm. In each round:

- The server sends the current global model to selected clients.

- Each client trains the model on its local data for a few epochs.

- Clients send their updated model weights back to the server.

- The server computes a weighted average of all updates, where weights are proportional to each client's dataset size.

- The averaged weights become the new global model.

- Repeat for R rounds.

## 15.3 Client Configuration (5 Clients)

| Client | Language | Dataset Size (approx) | Characteristics |
| --- | --- | --- | --- |
| Client 1 | English | Largest | High-resource, Germanic script |
| Client 2 | Hindi | Medium | Low-resource (relatively), Devanagari script |
| Client 3 | French | Large | High-resource, Latin script |
| Client 4 | Spanish | Large | High-resource, Latin script |
| Client 5 | German | Large | High-resource, Latin script, compound words |

## 15.4 Why This Distribution?

• Language diversity: Covers 3 scripts (Latin, Devanagari) and 3 language families (Germanic, Romance, Indo-Aryan).

• Realistic imbalance: English and European languages have more data than Hindi, reflecting real-world data distribution.

• Project feasibility: All five languages are well-represented in MLQA and XNLI.

• Cross-lingual transfer potential: Similar languages (French, Spanish, German) can share representations, while Hindi tests true cross-lingual generalization.

## 15.5 Language Imbalance

Language imbalance refers to the uneven distribution of training data across clients. In this project, English, French, Spanish, and German have substantially more training examples than Hindi. If unaddressed, the global model may become biased toward high-resource languages. The diversity-preserving strategies (Phase 13) are designed to mitigate this imbalance.

# 16. Linguistic Diversity Preservation Strategy

Linguistic diversity preservation ensures that the federated model serves all languages equitably, not just the high-resource ones.

## 16.1 The Problem: Language Bias in Federated Learning

In standard FedAvg, clients with more data have more influence on the global model. English and European language clients dominate the aggregation, while Hindi's updates are diluted. This leads to a global model that works well for English but poorly for Hindi.

## 16.2 Diversity-Preserving Techniques

### 16.2.1 Weighted Aggregation by Inverse Frequency

Instead of weighting by dataset size, weight each client by the inverse of its dataset size. This gives underrepresented languages (Hindi) more influence in the global model.

### 16.2.2 Gradient Regularization

Add a regularization term to the local training objective that penalizes divergence from a reference model. This prevents any single language from drifting too far from the shared representation space.

### 16.2.3 Equal Client Sampling

Ensure all clients participate equally in each round, rather than randomly sampling a subset. This guarantees consistent influence for all languages throughout training.

### 16.2.4 Language-Adaptive Learning Rates

Use higher learning rates for low-resource languages during local training, allowing them to make larger updates that compensate for fewer training examples.

## 16.3 Measuring Diversity Preservation

• Performance disparity: Standard deviation of F1 scores across languages (lower is better).

• Language equity ratio: Minimum F1 / Maximum F1 across languages (closer to 1.0 is better).

• Entropy-based diversity score: Measures the uniformity of performance distribution.

# 17. Privacy Preservation Strategy

Privacy preservation ensures that individual training examples cannot be inferred from the shared model updates. This section explains differential privacy in practical terms.

## 17.1 What is Differential Privacy?

Differential Privacy (DP) is a mathematical guarantee that the output of an algorithm (in this case, model updates) is statistically indistinguishable whether or not any single individual's data was included. It protects against membership inference attacks, where an adversary tries to determine if a specific example was in the training set.

## 17.2 How DP Works in This Project

• Step 1 — Per-Sample Gradients: Instead of averaging gradients across a batch, compute gradients for each example individually.

• Step 2 — Gradient Clipping: Limit each example's gradient to a maximum L2 norm (max_grad_norm). This bounds the influence any single example can have.

• Step 3 — Noise Addition: Add Gaussian noise to the sum of clipped gradients. The noise scale is calibrated to the clipping bound and desired privacy level.

• Step 4 — Privacy Accounting: Track the cumulative privacy cost across all training steps using Renyi Differential Privacy (RDP).

## 17.3 Privacy Parameters

| Parameter | Description | Typical Values |
| --- | --- | --- |
| epsilon | Privacy budget (lower = more private) | 1.0, 3.0, 8.0 |
| max_grad_norm | Maximum L2 norm for gradient clipping | 0.1, 1.0 |
| noise_multiplier | Noise scale relative to clipping bound | 0.5, 1.0, 1.5 |
| delta | Probability of privacy failure | 1e-5 |
| sample_rate | Fraction of data processed per step | batch_size / dataset_size |

## 17.4 Privacy-Utility Trade-off

There is an inherent tension between privacy and model performance. Stronger privacy (lower epsilon) requires more noise, which degrades model quality. The project evaluates this trade-off systematically by training at multiple epsilon levels and plotting the resulting performance curves.

# 18. Evaluation Metrics and Experimental Setup

## 18.1 Question Answering Metrics

• Exact Match (EM): Percentage of predictions that match the ground truth exactly (after normalization).

• F1 Score: Token-level overlap between prediction and ground truth, averaged across examples. F1 is more forgiving than EM and better reflects partial correctness.

## 18.2 XNLI Metrics

• Accuracy: Percentage of correctly classified premise-hypothesis pairs (entailment, neutral, contradiction).

## 18.3 XTREME Task Metrics

• XQuAD: Same EM and F1 as MLQA.

• PAWS-X: Accuracy for paraphrase detection.

## 18.4 Federated Learning Metrics

• Communication rounds: Number of server-client synchronization steps.

• Training time: Wall-clock time per round and total.

• Update size: Megabytes transmitted per client per round.

• Convergence round: Round at which validation performance stabilizes.

## 18.5 Privacy Metrics

• Privacy budget (epsilon): Cumulative privacy spend tracked via RDP accountant.

• Noise multiplier: Calibrated noise scale for target epsilon.

## 18.6 Per-Language Evaluation

Every experiment reports metrics separately for each of the five languages. This enables identification of languages that benefit or suffer from federated training and privacy mechanisms.

## 18.7 Experimental Configurations

| Experiment | Description | Key Parameters |
| --- | --- | --- |
| Centralized Baseline | Train on all data centrally | lr=2e-5, batch=8, epochs=3 |
| FedAvg Standard | Federated with FedAvg | rounds=50, local_epochs=5 |
| FedAvg + DP (eps=8) | Federated with mild privacy | noise=0.5, max_norm=1.0 |
| FedAvg + DP (eps=3) | Federated with moderate privacy | noise=1.0, max_norm=1.0 |
| FedAvg + DP (eps=1) | Federated with strong privacy | noise=2.0, max_norm=0.5 |
| Diversity-Aware FL | Weighted aggregation for equity | inverse_freq_weights |

# 19. Communication Cost Analysis

Communication cost is a critical consideration in federated learning, especially for real-world deployment on bandwidth-constrained devices.

## 19.1 What is Communicated?

In each round, two transmissions occur: (1) Server sends the global model to each selected client (download), and (2) Each client sends its updated model back to the server (upload). For XLM-RoBERTa-base, each model has approximately 270M parameters, which at FP32 precision equals about 1.08 GB.

## 19.2 Cost Estimation

| Metric | Value | Notes |
| --- | --- | --- |
| Model parameters | ~270M | XLM-RoBERTa-base |
| Model size (FP32) | ~1.08 GB | Can be reduced with FP16 |
| Upload per client/round | ~1.08 GB | Full model weights |
| Download per client/round | ~1.08 GB | Full model weights |
| Total per round (5 clients) | ~10.8 GB | 5 clients x (up + down) |
| Total for 50 rounds | ~540 GB | Aggregate communication |

## 19.3 Mitigation Strategies

• Gradient compression: Send only top-k largest gradient updates.

• Quantization: Use FP16 or INT8 for model weights, halving communication.

• Sparse updates: Send only layers with significant changes.

• Evaluation: The project measures actual communication and evaluates compression techniques.

# 20. Expected Results and Hypotheses

Based on literature and the experimental design, the following hypotheses guide the analysis.

## 20.1 Hypotheses

• H1 (Performance): Federated training achieves within 5% F1 of centralized baseline on English, but a larger gap on Hindi due to limited local data.

• H2 (Diversity): Standard FedAvg shows higher performance disparity than diversity-aware aggregation. Inverse-frequency weighting improves Hindi F1 by at least 10%.

• H3 (Privacy): DP with epsilon=3.0 causes less than 15% F1 degradation across all languages compared to non-private FL.

• H4 (Trade-off): There exists an epsilon threshold (approximately 3.0) where privacy protection and model utility are both acceptable.

• H5 (Communication): 50 rounds of FedAvg achieves convergence with total communication under 600 GB.

## 20.2 Expected Numerical Ranges

| Experiment | English F1 | Hindi F1 | Avg F1 | Comment |
| --- | --- | --- | --- | --- |
| Centralized | 78-82% | 55-62% | 70-75% | Upper bound reference |
| FedAvg | 75-80% | 48-55% | 65-72% | Slight drop due to non-IID |
| Diversity-Aware | 74-78% | 55-63% | 67-73% | Better equity |
| DP (eps=3) | 70-76% | 45-52% | 62-68% | Privacy cost visible |
| DP (eps=1) | 62-70% | 38-45% | 55-62% | Strong privacy, lower utility |

# 21. Risks, Challenges, and Mitigation Strategies

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| OOM during training | Medium | High | Use gradient checkpointing, FP16, batch size 4 if needed |
| Slow convergence in FL | High | Medium | Tune local epochs, use warm-up, reduce client count per round |
| Flower-Opacus incompatibility | Medium | High | Test integration early (Phase 7), maintain fallback plan |
| Hindi data too limited | Medium | Medium | Use cross-lingual transfer, data augmentation, or synthetic examples |
| Privacy budget depletes too fast | Low | Medium | Increase noise_multiplier gradually, use larger delta |
| Dataset download failures | Low | Low | Mirror datasets locally, use Hugging Face cache |
| Time overrun | Medium | High | Prioritize Phases 1-12, treat DP as stretch goal if needed |

# 22. Project Timeline and Milestones

The project is designed for a 12-14 week academic semester. The following timeline assumes 15-20 hours of work per week.

| Week | Phases | Milestone |
| --- | --- | --- |
| 1 | 1-2 | Environment ready, model loads successfully |
| 2 | 3-4 | All datasets loaded, clients partitioned |
| 3 | 5-6 | Centralized baseline trained and evaluated |
| 4-5 | 7-9 | Flower integration complete, FedAvg working |
| 6-7 | 10-11 | Federated training complete, results vs. baseline |
| 8 | 12-14 | Per-language analysis, diversity methods tested |
| 9-10 | 15-17 | DP integration complete, privacy-utility curves |
| 11 | 18-19 | Communication analysis, final comparison |
| 12-13 | 20 | Report writing, presentation preparation |
| 14 | — | Buffer for revisions, submission |

# 23. Testing and Validation Strategy

## 23.1 Unit Tests

• Test data loader: Verify correct shapes, no empty batches, language mapping accuracy.

• Test model loader: Verify output shapes for QA and NLI heads.

• Test preprocessing: Verify tokenization produces valid input_ids and attention masks.

• Test evaluation: Verify EM and F1 computation against known examples.

## 23.2 Integration Tests

• End-to-end centralized: Load data, train 1 step, evaluate, no crashes.

• Flower communication: Server starts, client connects, single round completes.

• DP integration: PrivacyEngine attaches, training runs, accountant tracks epsilon.

## 23.3 Sanity Checks

• Random seed fixed: Same seed produces identical results.

• No data leakage: Client data partitions are disjoint.

• Gradient flow: All model parameters receive non-zero gradients.

• Metric range: All F1 and accuracy values are in [0, 1].

# 24. Documentation Strategy

## 24.1 Code Documentation

• Docstrings: Every function and class has a Google-style docstring.

• Type hints: Function signatures include parameter and return types.

• Inline comments: Complex logic sections have explanatory comments.

• README.md: Setup instructions, quick start, and troubleshooting.

## 24.2 Experiment Documentation

• config/ directory: Every experiment hyperparameter is saved as YAML.

• logs/ directory: Training logs with timestamps and metrics per step.

• results/ directory: JSON/CSV files with all computed metrics.

• notes/ directory: Markdown files with observations and decisions.

## 24.3 Final Report Structure

• 1. Introduction and Problem Statement

• 2. Related Work (Federated Learning, Multilingual NLP, DP)

• 3. Methodology (Architecture, Datasets, Training Procedures)

• 4. Experimental Setup (Metrics, Configurations, Hardware)

• 5. Results (Tables, Figures, Statistical Analysis)

• 6. Discussion (Interpretation, Limitations, Threats to Validity)

• 7. Conclusion and Future Work

# 25. Final Deliverables

## 25.1 Code Deliverables

• Complete, documented Python codebase in a public GitHub repository.

• requirements.txt with exact versions for full reproducibility.

• Configuration files for all experiments (YAML format).

• Jupyter notebooks for interactive result exploration (optional).

## 25.2 Results Deliverables

• Centralized baseline metrics (JSON + CSV).

• Federated training metrics per round (JSON + CSV).

• Per-language evaluation tables and plots (PNG).

• Privacy-utility trade-off curves (PNG).

• Communication cost analysis report (Markdown).

## 25.3 Documentation Deliverables

• README.md with setup and reproduction instructions.

• Final project report (PDF, 30-50 pages).

• Presentation slides (15-20 slides).

• This planning document (PDF/DOCX).

# 26. Possible Future Enhancements

• Additional languages: Extend to Arabic, Chinese, Japanese for broader coverage.

• More clients: Scale to 10-20 clients with varying data sizes.

• Advanced aggregation: Implement FedProx, SCAFFOLD, or personalized FL.

• Secure aggregation: Add encrypted aggregation (SecAgg) for stronger privacy.

• Real deployment: Deploy to Raspberry Pi or Android devices.

• Parameter-efficient fine-tuning: Experiment with LoRA adapters to reduce communication.

• Generative QA: Extend to encoder-decoder models for abstractive answering.

# 27. Conclusion

This document has presented a comprehensive plan for developing a Federated Multilingual Question Answering system with linguistic diversity preservation and privacy enhancement. The project combines state-of-the-art techniques in federated learning (Flower), differential privacy (Opacus), and multilingual NLP (XLM-RoBERTa) to create a practical, reproducible research system.

The 20-phase implementation plan provides a clear roadmap from environment setup through experimentation to final reporting. Each phase has defined inputs, outputs, and success criteria, enabling steady progress tracking. The planned 5-client setup (English, Hindi, French, Spanish, German) offers realistic language diversity while remaining computationally feasible on the specified hardware.

Key expected contributions include: (1) a working federated multilingual QA pipeline, (2) empirical analysis of the privacy-utility trade-off in multilingual FL, (3) evaluation of diversity-preserving aggregation strategies, and (4) a complete open-source codebase for future researchers to build upon.

With careful execution following this plan, the project will deliver both a functional system and valuable insights into the challenges and opportunities of privacy-preserving multilingual AI.

Federated Multilingual QA

Linguistic Diversity Preservation & Privacy Enhancement

Project Planning Document  |  2025

xlm-roberta-base  |  Flower  |  Opacus  |  PyTorch